NAPLOOP

PROJECT BIBLE

Duration-first circular driving routes for parents
when a baby needs to sleep on the move

Working title · Product and technical foundation · Version 0.1

Prepared from the initial product discovery conversation

Core promise

“Give me a good 30-minute, 60-minute, or 90-minute loop
and bring me back where I started.”

24 June 2026

How to use this bible

This is a living project foundation, not a frozen specification. It records what has been decided, what remains a hypothesis, and what should be tested before the product grows extra limbs. Update the version and date whenever a major assumption changes.

Status language used throughout DECIDED means we have a working product choice. HYPOTHESIS means a promising assumption to test. LATER means deliberately excluded from the first version. OPEN means a decision still needs evidence.

## Contents

| 1. Executive summary | 10. Technical architecture |
| --- | --- |
| 2. Product vision and positioning | 11. API and cost strategy |
| 3. Users, situations and jobs to be done | 12. First alpha and MVP scope |
| 4. Product principles | 13. Testing, metrics and learning |
| 5. Experience and feature model | 14. Roadmap |
| 6. Circular route-generation logic | 15. Risks and mitigations |
| 7. Mobile-first design | 16. Decisions and open questions |
| 8. Android Auto and CarPlay strategy | 17. Prompt for a new chat |
| 9. Safety and responsible guidance | 18. Sources and verification notes |

## Version snapshot

| Item | Status | Working decision / rationale |
| --- | --- | --- |
| Working name | Hypothesis | NapLoop. Memorable and descriptive, but naming and trademark checks have not been done. |
| First platform | Decided | Mobile-first progressive web app (PWA), optimized for Android phones. |
| First car integration | Decided | Generate the loop in NapLoop, then hand navigation to Google Maps so it appears through Android Auto. |
| Route engine | Decided for alpha | Use a commercial routing API for traffic-aware evaluation. TomTom is the working choice; Mapbox is the first fallback. |
| Safety posture | Decided | Offer calm, contextual guidance without blocking longer routes or shaming parents. |
| Primary differentiator | Decided | Routes are optimized for duration and sleep-friendly driving character, not merely for reaching a destination. |
| Speed bumps and lights | Later | Add OpenStreetMap-derived scoring and parent reports after duration-based loops are proven useful. |

# 1. Executive summary

The smallest useful product and the larger opportunity behind it

NapLoop is a specialized route planner for parents who want a circular car journey of a chosen duration, usually because a baby has fallen asleep or is likely to sleep in the car. The parent selects a duration and a road character, receives several loops, chooses one while parked, and starts navigation.

The product is not “another map.” Its value lies in answering a different question from conventional navigation: not “How do I get somewhere?” but “Where can I drive for approximately this long and return smoothly to where I started?”

Alpha proposition Choose 20, 30, 45, 60, or 90 minutes. Pick Motorways & major roads, Mixed, or Quieter local roads. Receive three circular options. Tap one to start it in Google Maps.

## Why the idea may be defensible

Duration-first circular routing is not a mainstream feature in general-purpose map applications.

Parents care about route texture: stop-start driving, speed bumps, traffic lights, potholes, rough surfaces, awkward U-turns, and the likelihood of arriving home too early.

A proprietary “nap quality” layer can grow from parent ratings and observed journey outcomes.

The emotional use case is immediate and easy to explain: “I need another 23 minutes.”

## Recommended path

1.  Build a tiny PWA that creates three timed loops and opens the chosen loop in Google Maps.

2.  Test route quality manually on real drives, beginning with a small home region.

3.  Add route feedback and a basic community quality score.

4.  Only after repeated use is proven, build embedded navigation and a dedicated Android Auto experience.

# 2. Product vision and positioning

## Vision

Make time-bound car journeys calmer and more predictable for parents by generating circular routes that match the time they need and the kind of roads they prefer.

## Positioning statement

For parents who need a baby-friendly drive of a specific length, NapLoop creates circular, traffic-aware routes that return to the starting point and can be tuned toward motorways, mixed roads, or quieter local driving. Unlike ordinary navigation tools, it optimizes the journey itself rather than a destination.

## Product category

NapLoop sits between navigation, parenting utilities, and personal travel planning. It should not position itself as medical treatment, a guaranteed sleep aid, or a replacement for safer sleep guidance.

## One-sentence pitch

The pocket pitch Pick how long you want to drive. NapLoop creates a smooth circular route and brings you home.

## What success looks like

A parent can open the app while parked, generate a useful route in under 30 seconds, start navigation with one tap, and finish within the promised tolerance without wrestling with waypoints or manually drawing a loop.

# 3. Users, situations and jobs to be done

## Primary users

Parents and carers of babies or toddlers who often sleep in the car.

Drivers who need to extend an existing nap before arriving home.

Families who already planned to travel but want the journey duration to align with a sleep window.

Parents whose babies prefer steady motorway driving, as well as parents whose babies settle on quieter rural or suburban roads.

## Core situations

| Situation | User need | Product response |
| --- | --- | --- |
| Baby has just fallen asleep | Preserve another 20–60 minutes of sleep | Generate a loop from the current location and return to a chosen endpoint. |
| Parent is leaving home near nap time | Choose a drive likely to last one sleep cycle | Generate several loops based on duration and road preference. |
| Baby is still asleep near the end | Add time without stopping to rebuild a route | Later: “Keep sleeping” extensions of +10, +20, or +30 minutes. |
| Traffic changes during the drive | Avoid arriving much too early or late | Use traffic-aware routing and later provide extension/return-home controls. |
| Parent knows a bad road | Avoid a specific area or feature | Later: avoid zones, roads, and community-reported wake-up hazards. |

## Jobs to be done

When my baby needs a car nap, help me choose a drive that lasts approximately the right amount of time.

When I have a road preference, create a loop that actually feels like that preference rather than merely ticking a route-option box.

When I am close to home and the baby remains asleep, help me add time without complicated replanning.

When map data is incomplete, tell me how confident the app is instead of pretending certainty.

## Likely secondary users

The duration-first loop engine may later serve dog owners, scenic drivers, people running in a new area, carers taking someone for a calming drive, or drivers who need to test a vehicle. These should not dilute the parent-first MVP.

# 4. Product principles

Rules that should survive feature debates

| Principle | Meaning |
| --- | --- |
| Duration before distance | The requested number of minutes is the primary constraint. Distance is supporting information. |
| Choice without overload | Offer three meaningfully different routes, not a confetti cannon of tiny variations. |
| Highways are not the enemy | Motorways and major roads can be the smoothest option for some babies and should be a first-class preference. |
| No moralising interface | Provide responsible guidance calmly. Do not shame, lecture, or hard-block a parent who chooses a longer journey. |
| Plan while parked | Route selection and settings are designed for use before driving. In-motion interaction must be minimal and car-safe. |
| Confidence over false precision | “Two mapped speed humps; medium confidence” is better than claiming a road is bump-free. |
| Learn from real journeys | Parent reports and route outcomes should gradually become a proprietary quality layer. |
| Privacy by subtraction | Collect the minimum information needed. Child identity, exact birth date, audio, and video are unnecessary. |
| Global architecture, local truth | Routing can be global, but smoothness and hazard quality will vary by region and data coverage. |

## Non-goals for the first version

Guaranteeing that a baby will sleep or stay asleep.

Replacing Google Maps, Apple Maps, or a full turn-by-turn navigation engine.

Building a comprehensive global database of potholes and road surfaces on day one.

Supporting complex social features, parenting content feeds, or child-development tracking.

Launching Android Auto and CarPlay native interfaces before the core route experience is validated.

# 5. Experience and feature model

## First-screen controls

| Control | Alpha behavior | Notes |
| --- | --- | --- |
| Start / finish | Current location, Home, or chosen place | Start and finish are normally identical but may be independently chosen. |
| Duration | 20, 30, 45, 60, 90 minutes + custom | Tolerance is shown separately. |
| Road character | Motorways & major roads / Mixed / Quieter local roads | Avoid implying that one type is universally best for babies. |
| Tolerance | ±5 or ±10 minutes | The app should be honest about traffic uncertainty. |
| Direction | Surprise me / N / S / E / W | Useful when a user wants to avoid a known urban area. |
| Avoid | Optional area or road, later | Not required in the first alpha. |

## Route cards

Each generated option should be scannable in seconds. The alpha card should contain:

Estimated current duration and distance.

Road character, such as “mostly major roads” or “mixed suburban and rural.”

Main roads or recognizable areas used.

A small route preview or simple outline.

Difference from requested duration.

One large “Start in Google Maps” button.

## Later route signals

Mapped traffic lights and traffic-calming features.

Parent-reported speed bumps, potholes, railway crossings, rough surfaces, and sudden wake-up points.

Stop-start score, junction density, expected congestion, route overlap, and road-speed consistency.

Nap-loop rating, number of recent confirmations, and data confidence.

## The signature follow-on feature

Keep sleeping Near the end of a route, offer a safe extension of +10, +20, or +30 minutes while preserving the current road preference and avoiding a premature return past home.

# 6. Circular route-generation logic

How to create a loop when routing APIs mostly expect destinations

## Inputs

Start coordinate and return coordinate.

Target duration and tolerance.

Road preference and optional direction.

Current departure time and live-traffic setting.

Known avoid areas or prohibited route characteristics.

## Candidate-generation method

1.  Estimate an initial loop radius from the target duration and the expected speed of the selected road profile.

2.  Generate a small family of shapes using two or three waypoint anchors: triangular, rounded triangle, teardrop, and asymmetric loop.

3.  Rotate those shapes across several bearings, respecting the selected direction and obvious geographic barriers.

4.  Send candidates to the routing API and obtain traffic-aware duration, distance, geometry, road classes, and instructions where available.

5.  Adjust the radius using a binary-search-like process until duration falls inside the target tolerance.

6.  Reject routes with heavy self-overlap, U-turns, dead ends, impractical residential threading, or an early pass near the finish.

7.  Score the remaining routes and return three genuinely different options.

## Initial scoring hypothesis

| Factor | Illustrative weight | Interpretation |
| --- | --- | --- |
| Duration accuracy | 35% | How close current ETA is to the requested duration. |
| Loop quality | 20% | Low self-overlap, no awkward reversals, and no early return past home. |
| Road preference match | 15% | Motorway share, major-road share, or quieter-road share matches the selected profile. |
| Stop-start burden | 10% | Traffic lights, turns, junction density, and congestion. |
| Traffic resilience | 10% | Likelihood that ordinary traffic change will not destroy the promised duration. |
| Smoothness indicators | 5% | Mapped calming features, surface data, and later parent reports. |
| Data confidence | 5% | Completeness and freshness of the underlying signals. |

These weights are hypotheses. Real alpha rides should determine which signals predict a route parents would choose again.

## Route diversity

The three results should differ meaningfully: perhaps one motorway-heavy, one balanced, and one quieter, while still respecting the selected preference. Near-identical routes with one changed roundabout are not useful choice.

## Handoff constraint

Google Maps URLs can carry intermediate waypoints, but a mobile browser supports up to three and Google may recalculate the exact road path. The alpha should therefore use a small number of strong anchor points and treat the handoff as a shaped loop, not a guaranteed reproduction of every segment. [R5]

# 7. Mobile-first design

## Why begin as a PWA

It can be opened from a link and added to the Android home screen without an app-store release.

The same interface works on iPhone for early testing.

It is fast to deploy and easy to update during route-algorithm experiments.

The alpha can rely on the phone browser for location and Google Maps for actual navigation.

## Mobile interaction requirements

Large controls and high contrast for hurried, one-handed use while stationary.

No account required before the first route.

Remember Home, last duration, and preferred road style locally.

Clear GPS and traffic states: locating, route generation, stale traffic, and error recovery.

Do not require typing for the common flow.

Never encourage route editing while the vehicle is moving.

## Suggested alpha flow

| Step | Screen behavior |
| --- | --- |
| 1. Open | Use current location; show saved Home if available. |
| 2. Choose time | Large duration chips with Custom at the end. |
| 3. Choose roads | Three plain-language profiles. |
| 4. Generate | Show progress and return three cards. |
| 5. Review | Compare duration, character, and preview. |
| 6. Start | Open chosen route in Google Maps. |
| 7. After ride | Ask a two-tap rating and optional hazard notes. |

## When to go native

Move to a native Android app when background location, route extension during travel, reliable trip recording, push notifications, and car-screen integration become necessary. Android-first is the shortest learning loop because it matches the founder’s own testing environment.

# 8. Android Auto and CarPlay strategy

## Phase 1: Google Maps handoff

NapLoop calculates and presents the loop on the phone. The selected route is opened in Google Maps through a Maps URL or Android intent. Google Maps then supplies voice guidance and appears on Android Auto. This is the fastest way to test a car-screen experience without building a navigation app.

## Phase 2: dedicated Android Auto app

Android supports navigation apps through the Android for Cars App Library. A proper car version can display a map and turn-by-turn information, but it must use approved templates and satisfy driver-distraction and car-app quality requirements. [R7][R8]

Possible car-screen actions: Return home now, Extend +10, Extend +20, Extend +30, Avoid this road, and Baby woke up.

The route must be controlled through minimal taps and voice-friendly actions.

A dedicated car app only makes sense once NapLoop owns the active navigation session or uses a compatible embedded navigation SDK.

## CarPlay

CarPlay should follow Android validation. Apple supports navigation categories, but the app must request the appropriate CarPlay entitlement. [R13]

## Working decision

Do not build native car integration first For the alpha, the car display belongs to Google Maps. NapLoop owns route creation, route character, and learning. Native Android Auto and CarPlay are later investments.

# 9. Safety and responsible guidance

## Product stance

The product should acknowledge that car seats are safety equipment for travel, not a primary sleep space. It should provide reliable links and contextual reminders while recognizing that real family life is imperfect and that parents may still choose longer routes.

## Guidance principles

Do not hard-block a duration based solely on the child’s age.

Do not present an invented “NHS age-by-age maximum” table. The national NHS page focuses on seat choice and fitting, while other NHS services and child-safety organizations commonly advise regular breaks and avoiding long periods, especially for very young or premature babies. [R10][R11][R12]

Allow an optional age band to tailor wording, not to diagnose risk.

For long routes, display a non-blocking break reminder and encourage following the seat manufacturer’s instructions.

At the destination, remind users to move a sleeping baby to a firm, flat sleep surface when practical. [R11]

Route creation and adjustment should occur while parked or be performed by a passenger.

## Suggested in-app copy

Travel safety Car seats are designed for safe travel rather than routine sleep. On longer journeys, take regular breaks, follow your child-seat manufacturer’s instructions, and take extra care with very young or premature babies. This information does not replace advice from a healthcare professional.

## Regional guidance

Safety links should be localized by country. The first UK release can use the NHS, The Lullaby Trust, GOV.UK, and the child-seat manufacturer. Later regions should use equivalent official or nationally recognized sources.

# 10. Technical architecture

## Alpha architecture

| Layer | Recommended choice | Responsibility |
| --- | --- | --- |
| Frontend | React + TypeScript PWA | Mobile UI, geolocation, route cards, local settings, feedback form. |
| Backend | Small serverless API | Protect provider keys, generate candidate waypoints, call routing APIs, score and return routes. |
| Routing provider | TomTom initially; Mapbox fallback | Traffic-aware route duration, geometry, road-class information where available. |
| Map preview | Provider static map or lightweight web map | Preview only; can be omitted in the very first functional test. |
| Navigation handoff | Google Maps URL / Android intent | Turn-by-turn navigation and Android Auto display. |
| Storage | Local storage first; hosted database later | Home location, preferences, routes, ratings, hazard reports. |
| Deployment | Static host + serverless functions | Simple, inexpensive, and easy to redeploy. |

## Suggested request flow

1.  Phone sends start, finish, target duration, road profile, tolerance, and direction to the backend.

2.  Backend generates candidate waypoint sets and evaluates them through the routing provider.

3.  Backend scores, deduplicates, and returns the best three routes plus handoff waypoints.

4.  Phone displays route cards and opens the selected candidate in Google Maps.

5.  After the journey, phone records optional feedback and actual duration.

## Later data model

| Entity | Key fields |
| --- | --- |
| User preferences | Home, preferred durations, road profile, tolerance, region, optional age band. |
| Route candidate | Provider, start, finish, anchors, geometry hash, predicted duration, distance, road mix, score. |
| Trip | Selected route, departure time, actual trace, actual duration, reroutes, completion state. |
| Feedback | Would use again, sleep outcome, roughness rating, stop-start rating, notes. |
| Hazard report | Coordinate/segment, type, severity, direction, timestamp, confirmations. |
| Route reputation | Regional quality score, recent confirmations, confidence, season/time-of-day patterns. |

## Security and privacy

Keep routing API keys on the backend and apply per-user/IP rate limits.

Treat location history as sensitive. Make collection explicit, optional where possible, and deletable.

Use approximate home display and avoid exposing exact saved home coordinates in public/community features.

Do not collect the child’s name, exact birth date, health information, camera feed, or microphone data for the core service.

Publish a clear retention policy before public beta.

# 11. API and cost strategy

Current public pricing should be rechecked before launch

## Working provider strategy

Use a hybrid stack. A routing provider supplies traffic-aware route evaluation. OpenStreetMap-derived data later adds mapped traffic lights and traffic-calming features. Google Maps performs the initial turn-by-turn handoff. Parent reports become the long-term quality layer.

| Option | Useful for | Free entry point (as of 24 Jun 2026) | Main caution |
| --- | --- | --- | --- |
| TomTom | Traffic-aware routing and driving-focused data | 2,500 non-tile requests/day and 50,000 tile requests/day under current freemium terms. [R1] | TomTom states that new pricing begins 1 July 2026; recheck before committing. [R2] |
| Mapbox Directions | Traffic-aware routes, maps, later embedded navigation | Up to 100,000 Directions requests/month. [R3] | Embedded Navigation SDK has separate MAU/trip billing. |
| Google Maps URLs | Opening a shaped route in Google Maps | No routing API billing for the URL handoff itself; mobile URLs support up to three waypoints. [R5] | Google can recalculate the exact path. |
| Google Routes API | Google-calculated route results | 10,000 Compute Routes Essentials events/month. [R6] | Paid tier begins at $5/1,000; not needed for the alpha. |
| Google Navigation SDK | Embedded Google navigation | First 1,000 destination requests/month. [R6] | Then $25/1,000 at the first tier; enable billing. |
| OpenStreetMap data | Traffic signals, calming features, surfaces, road classes | Map data is open under its licence. | Public OSM tile servers are limited and not a production backend. [R9] |
| openrouteservice | Open-source routing and self-hosting path | A hosted free service exists with restrictions. | No live-traffic advantage for the core duration promise; public limits apply. [R14] |

## Illustrative alpha consumption

If one route-generation session evaluates 12–15 candidate routes, 100 private test sessions consume roughly 1,200–1,500 routing requests. This fits comfortably inside the currently published TomTom daily free allowance or Mapbox monthly free allowance. The first private alpha can therefore be close to £0 in mapping fees, excluding hosting and any provider changes.

## Cost-control rules

Set hard provider quotas and billing alerts from day one.

Cache route evaluations briefly when identical requests repeat.

Generate a limited candidate set, refine promising candidates, and stop when three good routes exist.

Do not expose unrestricted routing endpoints from the browser.

Store the provider and pricing assumptions in configuration so the backend can switch providers.

## Recommendation

Alpha choice Start with TomTom if its post–1 July 2026 terms remain suitable. Keep the routing adapter provider-neutral and run an early A/B comparison against Mapbox for route quality around Windsor and on motorway-heavy loops.

# 12. First alpha and MVP scope

## Alpha 0: founder test

The founder should be able to use this version on a real ride with Ari. It can be visually plain. Its job is to prove route generation and handoff.

| Must have | Not yet |
| --- | --- |
| Use current location and a saved Home | Accounts and social login |
| Choose 20/30/45/60/90/custom duration | Native Android or iOS app |
| Choose Motorways / Mixed / Quieter roads | Dedicated Android Auto app |
| Generate three loops | Speed-bump and traffic-light scoring |
| Show current ETA and distance | Sleep analytics |
| Open a shaped loop in Google Maps | Community route discovery |
| Record predicted vs actual duration | Subscriptions or payments |
| Simple “Would use again?” feedback | Full global localization |

## Definition of done for Alpha 0

At least one generated option is drivable without obvious absurdity in the founder’s local area.

The chosen Google Maps route retains the intended broad loop shape.

Actual journey duration is within ±10 minutes for a 30–60 minute request under ordinary conditions.

No forced U-turn, dead end, private road, or premature pass by Home.

The route can be selected and launched while parked in under 30 seconds.

## MVP after the founder alpha

Installable PWA with a polished mobile flow.

Persistent preferences and favourite routes.

Simple route feedback and hazard reporting.

Basic OSM-derived counts for mapped traffic lights and traffic-calming features.

Confidence labels and transparent data coverage.

Regional safety links and non-blocking break guidance.

Private beta for a small group of parents in one or two regions.

# 13. Testing, metrics and learning

## Founder ride log

| Record | Why it matters |
| --- | --- |
| Requested / predicted / actual duration | Tests the central promise. |
| Selected road profile and actual road mix | Tests whether profile labels mean what parents expect. |
| Google reroute or changed path | Reveals handoff weakness. |
| Stops, lights, bumps, potholes, crossings | Builds the future route-quality model. |
| Awkward turns, U-turns, dead ends | Finds candidate-generation failures. |
| Early pass near Home | Identifies loops that psychologically or practically fail. |
| Baby slept / woke / unknown | A soft outcome signal, never a guarantee metric. |
| Would choose again? | The strongest simple quality measure. |

## Core product metrics

Route generation success rate.

Median absolute duration error.

Percentage of sessions that start navigation.

Percentage of completed routes rated “would use again.”

Reroute rate after Google Maps handoff.

Repeat use within 7 and 30 days.

Extension-mode usage once available.

## Qualitative questions

Did the route feel smooth, or merely look correct on a map?

Did motorway mode actually remain on major roads?

Was the parent comfortable with the safety wording?

Were three choices helpful or burdensome?

Which route signal best predicted “would use again”?

## What not to optimize too early

Do not optimize sleep-success percentages before route-quality basics are sound. A baby waking can have many causes unrelated to the route. The product should learn from the signal without claiming causality.

# 14. Roadmap

| Phase | Goal | Key deliverables |
| --- | --- | --- |
| 0. Manual prototype | Validate the loop idea | Hand-built or script-generated waypoint loops; founder ride notes. |
| 1. Alpha PWA | Make the flow repeatable | Duration and road controls, three routes, Google Maps handoff, local feedback. |
| 2. Closed beta | Learn from several families | Accounts optional, saved routes, basic OSM signals, regional safety content, analytics. |
| 3. Native Android | Own the mobile journey | Background trip recording, reliable extensions, route history, notifications. |
| 4. Android Auto | Make extensions and return-home safe in-car | Car App Library navigation experience and minimal car controls. |
| 5. iOS and CarPlay | Broaden platform reach | Native iOS app, entitlement application, CarPlay navigation. |
| 6. Proprietary route layer | Build defensibility | Parent-confirmed hazards, route reputation, time-of-day quality, local nap-loop recommendations. |
| 7. Regional expansion | Scale responsibly | Localized routing evaluation, safety sources, data-confidence calibration, support. |

## Potential premium features, later

Unlimited route generation and advanced preferences.

Keep Sleeping live extensions.

Route history, favourites, and family sharing.

Personalized insights such as “major-road loops are most often rated well for your afternoon drives.”

Offline fallback routes for frequently used areas.

Curated local nap loops with recent community confirmations.

# 15. Risks and mitigations

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Route duration is unreliable | Traffic can turn 30 minutes into 45, or vice versa. | Use traffic-aware ETAs, tolerance, refresh close to departure, and extension/return controls. |
| Google changes the route | Handoff may ignore the exact provider geometry. | Use up to three strong anchors, compare handoff behavior, and later embed navigation. |
| Poor road-feature coverage | Missing bumps can undermine trust. | Use confidence labels and parent reports; never equate “not mapped” with “not present.” |
| Safety criticism | The concept can be interpreted as encouraging car-seat sleep. | Use travel-only positioning, contextual guidance, official sources, and no sleep guarantees. |
| Driver distraction | A useful feature can become unsafe if operated in motion. | Design for parked setup, minimal in-motion controls, approved car templates, and passenger mode. |
| API cost surprises | Candidate generation uses multiple calls per user request. | Quota caps, caching, provider adapters, staged refinement, and cost dashboards. |
| Weak retention | Parents may need the product only occasionally. | Focus on instant utility, favourites, extension mode, and local route reputation rather than a daily-content habit. |
| Privacy concerns | Home and route history are sensitive. | Minimize collection, local-first settings, clear deletion, and private-by-default data. |
| Global inconsistency | Traffic and OSM completeness vary by country. | Launch region by region and publish data-confidence indicators. |

# 16. Decisions and open questions

## Decisions already made

| Item | Status | Working decision / rationale |
| --- | --- | --- |
| First product | Decided | A duration-first circular route planner for parents, beginning with car naps. |
| Road profiles | Decided | Motorways & major roads, Mixed, and Quieter local roads. |
| Longer journeys | Decided | Allowed; safety guidance is informative rather than restrictive. |
| Alpha platform | Decided | Mobile-first PWA. |
| Initial navigation | Decided | Google Maps handoff and Android Auto display through Google Maps. |
| Native car screen | Later | Build only after core demand and route quality are proven. |
| Route-quality moat | Decided direction | Community feedback and observed route outcomes. |

## Questions to answer through testing

Does TomTom or Mapbox produce better duration and road-profile fidelity in the initial UK test region?

How many provider calls are needed to reliably produce three good loops?

Is ±5 minutes realistic for 30-minute routes, or should the default be ±10?

Do users prefer three choices or one recommended route plus alternatives?

Which road-quality signal most strongly predicts “would use again”?

How often does Google Maps materially alter the route after handoff?

Should Home be the default finish even when the route starts elsewhere?

What product name works globally and is legally available?

## Name ideas to hold lightly

NapLoop is the current working name. Other directions include SnoozeRoute, SleepCircuit, LoopLull, and DriveRound. Naming should wait until the first route test proves that the engine deserves a badge.

# 17. Prompt for a new chat

Copy this into a fresh conversation to continue without losing context

I want to continue developing a product currently called NapLoop: a mobile-first route planner that generates circular car routes of a chosen duration for parents whose baby sleeps in the car. Please act as a product manager, UX designer, mobile engineer, routing-algorithm specialist, technical architect, and cautious child-safety researcher. Challenge assumptions, distinguish confirmed facts from hypotheses, and browse current official sources whenever discussing APIs, pricing, Android Auto, CarPlay, safety guidance, or platform rules. CORE PRODUCT IDEA The parent selects a duration such as 20, 30, 45, 60, or 90 minutes, chooses a road style, and receives three circular routes that return to the starting point or another chosen finish. The initial road profiles are: - Motorways and major roads - Mixed - Quieter local roads Highway driving must be a first-class option. Some babies sleep better with steady high-speed driving than on rural or residential roads. PRODUCT PRINCIPLES - Optimize primarily for time, not distance. - The app should create useful loops rather than merely find destinations. - Offer a small number of meaningfully different routes. - Provide safety information calmly and without shaming parents. - Do not hard-block longer durations. Parents sometimes have to make imperfect practical choices. - Do not invent an age-by-age NHS time-limit table. Use current official or nationally recognized guidance and explain uncertainty. - Route planning should happen while parked. Any in-motion controls must be minimal and appropriate for car interfaces. - Treat missing speed-bump or traffic-light data as unknown, not as proof that a road is clear. - Collect as little child and location data as possible. WORKING ALPHA DECISIONS - Start with an installable mobile PWA, optimized first for Android. - Use a small serverless backend so routing keys are not exposed. - Generate candidate loops with two or three waypoint anchors, evaluate them with a traffic-aware routing API, reject bad loops, and return the best three. - TomTom is the current working routing provider, with Mapbox as the first fallback. Recheck current pricing and compare route quality before locking this in. - Open the selected loop in Google Maps using a Maps URL or Android intent. Google Maps supplies turn-by-turn navigation and appears on Android Auto. - Do not build a dedicated Android Auto app in the first version. Native Android Auto should come later through the Android for Cars App Library once the route engine is validated. - CarPlay comes after Android and requires the appropriate Apple entitlement. - Add OpenStreetMap-derived traffic-light and traffic-calming data after timed loops are proven useful. - The long-term moat is a proprietary route-quality layer built from parent ratings, actual trip outcomes, and confirmed hazards. FIRST ALPHA SCOPE - Current location and saved Home - 20/30/45/60/90/custom duration - Road profile - ±5 or ±10 minute tolerance - Optional preferred direction - Three route cards with ETA, distance, character, and preview - Start in Google Maps - Record predicted versus actual duration - Quick “Would use again?” feedback ROUTE-GENERATION HYPOTHESIS 1. Estimate a radius from target time and expected road speed. 2. Generate several triangular, teardrop, or rounded-loop waypoint patterns across different bearings. 3. Ask the routing provider for traffic-aware results. 4. Expand or contract candidates until they approach the target duration. 5. Reject routes with U-turns, dead ends, high overlap, awkward residential threading, or an early pass near Home. 6. Score duration accuracy, loop quality, road-profile match, stop-start burden, traffic resilience, smoothness signals, and data confidence. 7. Return three genuinely different options. SAFETY POSITION Car seats are for safe travel rather than routine sleep. The app may show non-blocking guidance about regular breaks, following the seat manufacturer’s instructions, extra care for very young or premature babies, and moving the baby to a firm flat sleep surface at the destination. The app is not a medical product and must not promise sleep. LIKELY LATER FEATURE “Keep sleeping”: near the end of a journey, safely extend the route by +10, +20, or +30 minutes while preserving the current road preference and avoiding an early return past Home. Please preserve this context as the working project bible. When proposing changes, label them as DECISION, HYPOTHESIS, or LATER. Start by helping me build the first functional alpha. Give me a concrete implementation plan, proposed repository structure, data contracts, route-generation pseudocode, and the smallest mobile UI we can deploy and test on a real drive. Do not overbuild the first version.

# 18. Sources and verification notes

Official sources checked for this version

Pricing and platform rules change. Recheck every linked source before public launch or a substantial architecture commitment. TomTom has already announced a pricing change effective 1 July 2026.

[R1] TomTom Developer Portal pricing. https://developer.tomtom.com/pricing Current freemium allowances and commercial-use terms.

[R2] TomTom API pricing update. https://docs.tomtom.com/pricing/price-announcement New pricing announced for 1 July 2026.

[R3] Mapbox pricing. https://www.mapbox.com/pricing Directions API free tier and paid request tiers.

[R4] Mapbox Directions API. https://docs.mapbox.com/api/navigation/directions/ Traffic-aware routing and coordinate limits.

[R5] Google Maps URLs. https://developers.google.com/maps/documentation/urls/get-started Directions URLs, waypoint behavior, and mobile waypoint limit.

[R6] Google Maps Platform pricing. https://developers.google.com/maps/billing-and-pricing/pricing Routes API and Navigation SDK pricing and free caps.

[R7] Android for Cars navigation apps. https://developer.android.com/training/cars/apps/navigation Requirements and capabilities for navigation apps.

[R8] Android for Cars App Library. https://developer.android.com/training/cars/apps/library Templates, supported categories, and driver-distraction requirements.

[R9] OpenStreetMap tile usage policy. https://operations.osmfoundation.org/policies/tiles/ OSM data is open, but public tile infrastructure has usage limits.

[R10] NHS: Choosing a baby car seat. https://www.nhs.uk/baby/first-aid-and-safety/safety/choosing-a-baby-car-seat/ National NHS guidance on seat choice, fitting, and rear-facing use.

[R11] The Lullaby Trust: Car seats. https://www.lullabytrust.org.uk/baby-safety/baby-product-information/car-seats/ Travel-only use, regular breaks, and moving baby to a firm flat surface at destination.

[R12] East Lancashire Hospitals NHS Trust: Keeping your baby safe. https://elht.nhs.uk/services/maternity-and-newborn-services/keeping-your-baby-safe Local NHS guidance commonly cited for the two-hour-at-a-time recommendation.

[R13] Apple: Requesting CarPlay entitlements. https://developer.apple.com/documentation/carplay/requesting-carplay-entitlements Entitlement requirement for supported CarPlay categories.

[R14] openrouteservice API restrictions. https://openrouteservice.org/restrictions/ Hosted-service restrictions and self-hosting path.

[R15] OpenStreetMap highway and traffic-calming tags. https://wiki.openstreetmap.org/wiki/Key:highway Traffic signals and traffic-calming feature tagging.

## Document control

| Field | Value |
| --- | --- |
| Version | 0.1 |
| Date | 24 June 2026 |
| Status | Working project bible |
| Next revision trigger | First successful alpha ride or a change in routing-provider decision |